Terms of Reference

Monitoring System of the Baltic Sea Region Programme 2014 – 2020

Table of Contents

1. Preamble	1

2. Background	1

3. European Legal Framework	2

4. Objective	2

5. Hosting, Maintenance, and Development	2

6. Functional Specification	3

6.1 The Beneficiary & Applicant Interface	3

6.2 The actual Monitoring System	5

7. Supporting documents	10

8. Time Schedule	10

9. Additional Features & Sections	11

10. Requirements	12

# 1. Preamble

The Investitionsbank Schleswig-Holstein (IB.SH), acting as Managing Authority/Joint Technical Secretariat (MA/JTS) of the Baltic Sea Region Programme 2007-2013 herewith opens a call for tender for a Monitoring System for the Baltic Sea Region Programme 2014-2020.

# 2. Background

On 21 November 2013 the European Commission (EU COM) adopted the legislative package for the Cohesion Policy during the funding period 2014-2020. According to the regulations, European Territorial Cooperation (ETC) will be continued and even reinforced as a separate cohesion goal. The existing strands of cross-border, transnational and interregional cooperation will be maintained.

In this framework, the transnational Baltic Sea Region Programme 2014-2020 is under preparation and expected to be launched in late 2014. The Managing Authority and the Joint Technical Secretariat of the future programme will be responsible for the administration of more than 100 projects with more than 1.000 partners representing     mainly national (governmental)/regional/local authorities, bodies governed by public law, associations formed by one or several regional or local authorities, and private non-profit organisations.

The monitoring system will assist the staff of the Joint Technical Secretariat to document and administer the whole life cycle of these projects: application, assessment, funding decision, contracting, reporting, changes, and closure. In addition several other features such as communications between beneficiaries and the JTS, the generation of statistics as well as interfaces to websites will easy the daily work of the JTS staff.

Already the predecessor programme, the Baltic Sea Region Programme 2007-2013, developed a SQL-based Monitoring System which had similar functions and features (see Annex 1 – DEEP Manual). Due to nearing the end of its lifespan by the end of the future programming period in 2020 and technical capability the current system known as DEEP should be replaced by a rather similar software application, which also fulfils the new legal and technical requirements set by the EU COM.

# 3. European Legal Framework

The main legal challenge during the development will be the fulfilling of the requirements set by e-Cohesion. The concept of e-Cohesion is outlined in Article 122(3) of the Common Provisions Regulations (CPR) 1303/2013. It concerns the electronic exchange of information between beneficiaries of Cohesion Policy programmes and programme bodies during the 2014-2020 programming period. According to the regulatory requirement, programmes should provide their beneficiaries with a system to allow them submission of information in electronic form; E-Cohesion is an European Union (EU) initiative intended to support the reduction of administrative burden for beneficiaries and programmes as an important part of the Structural Funds simplification effort (see Annex 2 - Questions & Answers on e-Cohesion Policy in European Territorial Cooperation Programmes).

# 4. Objective

The main objective is to develop, maintain, and host the future monitoring system of the Baltic Sea Region Programme 2014-2020. This system should be based on the functions developed earlier for the Baltic Sea Region Programme 2007-2013, which were implemented in DEEP.

As the monitoring system will be the core working tool of the JTS and the MA a special focus should lie on the user friendliness of the system.

# 5. Hosting, Maintenance, and Development

The future system will contain of two separate servers:

- The ‘Beneficiary & Applicant interface’ (BA) which allows the manual input of application and reporting data by beneficiaries (Lead partner) and applicants.

- This data will be transferred for further administration by the JTS to the actual Monitoring system (MOS).

For complete functionalities, both servers need:

- MS Windows as Operating System or equivalent,

- Microsoft SQL Server or equivalent,

- other components such as asp.net framework,

- Connection to the MS Exchange Server of the JTS.

Both servers should be hosted by the service provider or a qualified subcontractor, while the liability stays with the contracted service provider. The hardware should be located in the European Union. The selection of the subcontractor has to be accepted by the Investitionsbank Schleswig-Holstein.

The maintenance should be done on a regular schedules basis, to keep the systems up and running with the minimum possible interruption. The maintenance package should include:

- daily backup,

- bug correction weekdays during 08:00 and 18:00 with a reaction time of 2 hours,

- regular updates of server software,

- cleaning and defragmentation of SQL tables.

The service provider will also host a test system with access for JTS staff. Both frontends - one for the JTS as well as one for beneficiaries/applicants – should be accessible with the current version of Internet Explorer, Mozilla Firefox, Opera, Safari, and Google Chrome used in Linux, Windows, and Mac environments, i.e. fulfilling HTML 5 standards.

New sections and functions will be requested by the JTS via electronic means (email/web-forms). The newly developed functions should be made on the test system and approved by the JTS for deployment on the live server beforehand. The service provide has to ensure that all comments and/or remarks within the programming code will be in English.

# 6. Functional Specification

While the content of Progress Reports and the Application form will change, most of the functions of the predecessor should be kept. If it is the case, references in brackets will point to the respective page of the DEEP Manual which is an annex to this document.

# 6.1 The Beneficiary & Applicant Interface

The ‘Beneficiary & Applicant Interface’ (BA) will be used to ‘collect’ all necessary data from Applicants and Beneficiaries (Lead Partners (LPs)), e.g. Applications, Progress Reports, Contact Data, and Request for changes. Up to 500 users will use the ‘Beneficiary & Applicant Interface’ at the same. The content of the input fields of these documents will be specified at a later stage, but it will be similar to those of the current programming period (see Annex 3 – Forms). The functionality of the Excel files should be kept when it comes to:

  - automatic calculations,

  - conditional formatting (mandatory/voluntary fields),

  - dependencies,

  - defined cell types (e.g. dates, integer, amounts in EUR)	,

  - automatic validation checks/Error messages (comparison of sums etc.).

Registration & User Management

Potential users (LPs) should be able to request a new account via a registration mask.

Access to the interface will be granted after approval by the administrator. Every login should be valid for exactly one project. The user management (similar to Annex 1 - DEEP Manual p.81) should support roles with the following rights

  - read access forms,

  - write access forms,

  - read access First Level Controller Section (FLC Section),

  - write access FLC Section,

  - finalization of forms,

  - undo ‘finalisation of forms’,

  - submit forms,

  - creating LP accounts,

  - creating FLC & PP accounts.

LP and FLC user accounts have to be authenticated in a secure way as defined by JTS/MA at a later stage. Working days estimated for this task should not be part of the bid.

Application

After entering application data (see Annex 3 – Forms, Application form) it should be able to save the latest version of the input. At any time it should be possible to generate a pdf-file with all entered data which is clearly marked as a draft while using a watermark. When submitting the data by pushing the respective button all application data should be blocked for further editing. The data should be transferred to the actual monitoring system for further processing. A pdf-file with a checksum and all entered data should be generated. It should be possible for JTS users to unblock an application for editing and resubmission by the LP.

Reporting

After the finalisation of a reporting period a prefilled Progress Report (see Annex 1 – Forms, Progress Report) should be available for the LP to add project data. After entering data it should be able to save the latest version. At any time it should be possible to generate a pdf-file with all entered data which is clearly marked as a draft while using a watermark. When finalising the report by pushing the respective button all application data should be blocked for further editing. Now the FLC should be able to fill in their FLC statement online. They now have the option to submit the Progress Report to the actual monitoring system for further processing (all inputs are blocked, the FLC statement has to be complete) or to reopen the Progress Report for editing by the LP. In this case the data cannot be submitted until the report has been finalised and the FLC statement has been renewed. It should be possible for JTS users to unblock a report for editing and resubmission.

Communication

In the Communication section LPs should be able to:

- send messages to the responsible officers in the JTS,

- answer messages of the JTS,

- see a history of all messages sent/received,

- see the last versions of all submitted forms, e.g. Applications, Progress Reports, Request for changes.

Automatic e-mails to the LP should inform in case new, incoming messages are available.

# 6.2 The actual Monitoring System

The functionality of the future Monitoring System (MOS) should be based on the features of DEEP. Due to this clear references to the DEEP Manual are given wherever possible. Only in case of new values and functions further going descriptions are provided.  Up to 50 staff members will work with the actual monitoring system at the same time.

The selection of the current data set/project should be implemented by using a menu bar including a search field. It should be possible to search a project by

- Acronym (CleanSea)	,

- Project no. (#001),

- Registration no. (1001).

Project Status

For a better overview the Project Status page should provide

- An overview on the reporting periods (see Annex 1 - DEEP Manual p.12),

- the possibility to edit acronym, index no., registration no. (by JTS users only)

- the possibility to add the responsible Financial Officer, Project, and Communication Officer.

Administration

The ‘Administration Section’ of the actual Monitoring System will be similar in its functions to the current system DEEP:

- Definition of permission/roles (see Annex 1 - DEEP Manual p.81),

- Users	(see Annex 1 - DEEP Manual p.81)	,

- Call administration (batch processing of projects), (see Annex 1 - DEEP Manual p.85),

  - The following values must be added:

    - contracting period (from, to),

    - closure period (from, to),

    - implementation period (from, to),

    - eligibility of costs (from, to),

    - duration of reporting periods,

    - number of reporting periods,

    - Selection of ‘Applicable co-financing rates’ (as defined below under ‘Co-financing rate’),

- Template Management (e.g. *.rtf, see Annex 1 - DEEP Manual p.82.),

- Admissibility criteria	(see Annex 1 - DEEP Manual p.84),

- The new subsection ‘Co-financing rates’ allows the management of different co-financing rates per country (defined list as a basis for calculations). The following values are needed for each list of the co-financing rates:

    - Name of the list,

    - % (separate) for each EU28 state for private partners,

    - % (separate) for each EU28 state for public partners,

    - % for Norway for private partners,

    - % for Norway for public partners,

    - % for Belarus for private partners,

    - % for Belarus for public partners,

    - % for Russia for private partners,

    - % for Russia for public partners.

All JTS users of the actual Monitoring System should have read access to all projects saved in the in ‘Beneficiary & Applicant Interface’ to give guidance and help. These users with a respective permission should also be able to create FLC accounts in the ‘Beneficiary & Applicant Interface’ and to unblock sent forms for further input.

Communication

In the ‘Communication Section’ users should be able to

- send questions to projects (during clarifications),

- answer messages of projects,

- send messages to projects based on template (see below),

- see a history of all messages sent/received,

- flag messages (see Annex 1 - DEEP Manual p.71 (7)).

All these messages should be stored in the Monitoring system. Additional features in this section would be

- definition of message templates (see Annex 1 - DEEP Manual p.86),

- definition of standard phrases (see Annex 1 - DEEP Manual p.87).

The user-friendliness of the Communication Section has to be further improved by including of standard functions usual in e-mail programmes (e.g. Reply/Reply to all/Forward function; contact management; preview of message content).

Application & Project data

In the ‘Application & Project Data Section’ users should be able to:

- notify about an incoming applications sent from the ‘Beneficiary & Applicant Interface’ (indicating: ‘send date/time’, ‘sender’),

- ‘activate’ an application (from the BA) to make it the basis of all current and future calculations,

- register an application  (see Annex 1 - DEEP Manual p.15 (5)),

- verify a checksum  (see Annex 1 - DEEP Manual p.41),

- see the version history of all application forms (see Annex 1 - DEEP Manual p.14),

- mark a version of an application form as valid (see Annex 1 - DEEP Manual p.14),

- read an application form in an user-friendly way and structured in sections,

- differences between the current and the last version should be highlighted (by request),

- transfer the valid version of the application form as prefilled data to the ‘Beneficiary & Applicant Interface’ for further editing by the LP.

Decision and Contracting

In the ‘Decision and Contracting Section’ users should be able to:

- document an admissibility check (see Annex 1 - DEEP Manual p.17),

- generate an assessment sheet (see Annex 1 - DEEP Manual p.18),

- up-/download an assessment sheet (see Annex 1 - DEEP Manual p.19),

- document approvals/rejections (see Annex 1 - DEEP Manual p.20),

- generate an/a approval/rejection letter (see Annex 1 - DEEP Manual p.22),

- indicate that no clarification is needed (see Annex 1 - DEEP Manual p.23),

- add, edit, follow up and send Clarification Questions via the new Communication Tool (similar to  Annex 1 - DEEP Manual p.28 and 73ff.)

- add, edit, and send a reminder for a deadline which should be administered via the new Task Tool (see  Annex 1 - DEEP Manual p.25.f)

- generate a Grant Contract (see Annex 1 – DEEP Manual p.33),

- generate a cover letter for the Grant Contract (see Annex 1 – DEEP Manual p.33),

- document the submission of the Grant Contract (see Annex 1 – DEEP Manual p.33),

- document the cases of non-contracted projects (see Annex 1 – DEEP Manual p.33).

Monitoring

In the ‘Monitoring Section’ users should be able to:

- notify about an incoming progress reports sent from the ‘Beneficiary & Applicant Interface’ (indicating: ‘send date/time’, ‘sender’),

- ‘activate’ a progress report to make it the basis of all current and future calculations,

- register a progress report (see Annex 1 - DEEP Manual p.41),

- monitor a progress report (see Annex 1 - DEEP Manual p.43),

  - tick check boxes,

  - add/edit/remove comments,

  - add/edit/remove monitoring questions.

- differences between the current and the last version should be highlighted (by request),

- add, edit, follow up and send Clarification Questions via the new Communication Tool (similar to  Annex 1 - DEEP Manual p.46ff.),

- mark clarification questions as resolved (see Annex 1 - DEEP Manual p.49),

- mark a progress report as ‘ready for payment’ (see Annex 1 - DEEP Manual p.53),

- add, edit, and send a reminder for a deadline which should be administered via the new Task Tool (see  Annex 1 - DEEP Manual p.25.f),

- create a ‘Progress Report’ and activate it for inputs by the LP in the ‘Beneficiary & Applicant Interface.

In addition it should be possible at any stage to create a Correction Report (‘negative Progress Report’, see Annex 3 - Forms). In contrast to all other forms it should be possible for JTS users to enter data into the form (‘proposal’) and to send it via the ‘Beneficiary & Applicant Interface’ for reviewing to the LP and FLC. The section should have the same functionality as for the monitoring of the ‘Progress Report’. All calculations in the Monitoring System should include all active Progress & Correction Reports.

Payment

In the ‘Payment Section’ users should be able to

- get an overview on all payments “to date” (overview table),

- launch an advance payment  (see Annex 1 - DEEP Manual p.54),

- launch a regular payment  (see Annex 1 - DEEP Manual p.57),

- launch a payment of withheld funds  (see Annex 1 - DEEP Manual p.60),

- unlock signature and value date (see Annex 1 - DEEP Manual p.64).

Request for Change

In the ‘Request for Change’ Section users should be able to:

- create a ‘Request for Change Form’ and activate it for inputs by the LP in the ‘Beneficiary & Applicant Interface’,

- notify about an incoming ‘Request for Change Forms’ from the ‘Beneficiary & Applicant Interface’ (indicating: ‘send date/time’, ‘sender’),

- ‘activate’ a request for change form,

- see the version history of a ‘Request for Change Form’,

- mark a version of a ‘Request for Change Form’ as valid,

- read a ‘Request for Change Form’,

- differences between the current and the last version should be highlighted (by request),

- add, edit, follow up and send Clarification Questions via the new Communication Tool (similar to  Annex 1 - DEEP Manual p.74ff.),

- generate an ‘Assessment and Decision sheet’ (see Annex 1 - DEEP Manual p.75),

- upload/download an ‘Assessment and Decision sheet’ (see Annex 1 - DEEP Manual p.75),

- document the decision on a request for change (see Annex 1 - DEEP Manual p.76).

Tasks

To support the JTS with its daily work the ‘Tasks Section’ should give a complete overview on open tasks/missed deadlines (each user for each of his/her projects) and the possibility to administrate open tasks/missed deadlines (each user for each of his/her projects), including

- due clarifications (AF),

- due final application documents (AF),

- due report no. X of Z by project Y,

- submitted report no. X of Z by project Y,

- due clarification of report no. X of Z by project Y,

- due FLC statement of report no. X of Z by project Y,

- due clarification for Request for Change no. X by project Y.

Statistics

In addition the following statistics should be available for a user-friendly download/update (see Annex 1 - DEEP Manual p.76):

- Monitoring Overview,

- Admissibility Checks,

- List of Partners,

- Project Contacts,

- Project Titles,

- Project Budget per Country,

- Project Partners per Country,

- Project Spending Plans,

- Project Budget Lines,

- Legal Status of PP,

- Change Overview,

- Reported Expenditure,

- Expenditure per Project and Source,

- Ineligible Expenditure & On-the-spot-controls,

- Reported Expenditure vs. Payments,

- Reported expenditure per half-year,

- Payments per half-year,

- Project payment forecast per half-year,

- Payment Overview,

- Co-financing Applied, Requested and Paid,

All data should be taken from the latest (valid) versions of forms saved in the system (see Annex 4 – Statistics).

An interface via webservices should guarantee a daily automatic update of the programme’s website with the data provided by the monitoring system (similar to: https://mail.spatial.baltic.net/BSR4B_WebService/service.asmx?wsdl & http://eu.baltic.net/Project_Database.5308.html).

# 7. Supporting documents

It is highly recommended to study the attached documents in detail to get better understanding of the required functions and sections:

- Annex 1 – DEEP Manual,

- Annex 2 - Questions & Answers on e-Cohesion Policy in European Territorial Cooperation Programmes

- Annex 3 – Forms

  - Application Form

  - Request for Change Form

  - Progress Report

  - Correction Report

  - Grant Contract

  - Assessment Sheet

- Annex 4 - Statistics

# 8. Time Schedule

The Joint Programming Committee designated the Investitionsbank Schleswig-Holstein, Fleethörn 29-31, 24103 Kiel, Germany, acting as MA/JTS of the current Baltic Sea Region Programme 2007-2013, to be responsible for implementing the call for tender and the contracting.

The selected service provider will make available a sufficient number of programmers as soon as possible after the selection procedure and contracting are completed.

According to the current state of information, the following time schedule is envisaged:

| Timeframe | Stage of process |
| --- | --- |
| November 2014 | Contracting procedure, start of activities |
| February 2015 | Administration Section (BA & MOS) |
| April 2015 | Application & project data (BA & MOS) |
| May 2015 | Statistics, Part 1 of 3 (MOS) |
| July 2015 | Decision & Contracting (MOS) |
| September 2015 | Communication (BA & MOS) |
| November 2015 | Tasks (MOS) |
| January 2016 | Reporting (MOS) |
| February 2016 | Statistics, Part 2 of 3 (MOS) |
| April 2016 | Payment (MOS) |
| June 2016 | Request for Changes (BA & MOS) |
| July 2016 | Statistics, Part 3 of 3 (MOS) |
| September 2016 | Project Status (MOS) |

# 9. Additional Features & Sections

There might be the need for additional features and sections after the development of the parts described above. In this case the service provider should have capacities to implement these changes as well. Basis for the pricing of these changes will be an offer by the service provider depending on the request of the JTS/MA. The daily rate for these services will be included in the original contract with the service provider. The expected volume for the annual adjustments is 10 working days.

# 10. Requirements

On behalf of the JPC, the MA/JTS of the Baltic Sea Region Programme 2007-2013 opens the call for tender for the State aid scheme of the Baltic Sea Region Programme 2014-2020.

Tenders shall set out:

- Curriculum vitae of the programmers and project coordinators who will effectively conduct the development, including their respective roles, and qualifications,

- Breakdown of the total price (Annex 5 - List of functions/pricing),

- Implementation plan incl. staff resources and deputies, time plan, outline on system design.

The dates will be specified in the contract concluded between the Investitionsbank Schleswig-Holstein and the service provider.